Context Foundry

MVP Plan v2.0

Revised Based on Stakeholder Feedback

30 Days to Validation + 14 Days Buffer

# Addressing the Critique

Your colleague's feedback identified real gaps. This revised plan addresses them directly:

| Critique | Response |
| --- | --- |
| "Is this a learning system? It seems static" | Added feedback loop and learning mechanisms from Day 1 |
| "Graph-based RAG should be the benchmark" | Success criteria now measured against GraphRAG baseline |
| "Entity extraction just works. It won't" | MVP uses pre-structured data; extraction deferred to Phase 2 |
| "Quality validation pipeline underspecified" | Added explicit validation methodology with calibration |
| "Provenance granularity unspecified" | Specified sentence-level provenance minimum |
| "Episodic memory conflates two things" | Separated corpus memory from session memory |
| "Failure modes missing" | Added comprehensive failure handling specification |
| "Human feedback loop missing" | Added FeedbackRecord system and weekly learning cycles |
| "30% undetected contradictions" | Added uncertainty surfacing in all outputs |

# Executive Summary

Duration: 30 days to MVP, 14 days buffer, then decision point

Objective: Prove that a tri-memory cognitive architecture with learning feedback outperforms GraphRAG on multi-hop reasoning tasks in an enterprise operations domain

### Key Differences from v1

- Learning loop built in from Day 1, not deferred

- Baseline is GraphRAG, not naive RAG

- Entity extraction deferred—MVP uses clean structured data

- Explicit uncertainty surfacing in all outputs

- Failure modes specified

### Decision Point (Day 44)

- If CF beats GraphRAG baseline by ≥10% on multi-hop accuracy with calibrated confidence: Proceed to Phase 2

- If not: Document learnings, pivot or stop

# Success Criteria

## Primary Metrics

| Metric | Target | Baseline | Measurement |
| --- | --- | --- | --- |
| Multi-hop accuracy | ≥10% improvement | GraphRAG | Blind evaluation, 100 queries |
| Single-hop accuracy | ≥5% improvement | GraphRAG | Same blind evaluation |
| Confidence calibration | ±10% | Predicted vs actual | Bucketed analysis |
| Explainability | 100% traceable | N/A | Every fact links to source |
| Rule compliance | Zero violations | N/A | All outputs validated |
| Latency p95 | <3 seconds | N/A | End-to-end query |
| Uncertainty detection | ≥90% flagged | N/A | Low-conf correlates with errors |

## Secondary Metrics

| Metric | Target | Notes |
| --- | --- | --- |
| Human feedback capture rate | 100% of test queries | Every query gets feedback |
| Learning loop execution | Weekly | Thresholds adjusted based on feedback |
| Failure graceful degradation | 100% | No silent failures |

## Anti-Metrics (Failure Indicators)

| Indicator | Threshold | Action |
| --- | --- | --- |
| Confident wrong answers | >5% of responses | Stop and diagnose |
| GraphRAG wins on multi-hop | Any margin | Analyse why, adjust architecture |
| Calibration error | >20% | Confidence scoring broken, fix first |

# Scope Definition

## In Scope (MVP)

### Data Layer

- Pre-structured data only (existing CMDB exports, clean ticket data, curated runbooks)

- 1,000-2,000 entities, 3,000-5,000 relationships (reduced from v1)

- Single domain: IT operations/incident management

- Sentence-level provenance minimum

### Architecture

- Tri-memory: Semantic (graph) + Episodic (corpus vectors) + Symbolic (rules)

- Session memory separate from corpus memory

- Graph lifecycle: STAGING → TRUSTED → ARCHIVED

- Feedback loop with weekly learning cycles

### Agents (Simplified)

- Graph Loader (not Builder—no extraction, just loading structured data)

- Gardener (promotion/demotion/conflict resolution)

- Retrieval Agent (builds ContextBundles)

- Reasoning Agent (LLM-based, consumes bundles)

- Validation Agent (rule checking)

- Feedback Collector (captures human judgments)

### Baseline Comparison

- GraphRAG implementation on same corpus

- Same test queries, blind evaluation

- Same hardware, same LLM

## Out of Scope (MVP)

| Excluded | Rationale | When |
| --- | --- | --- |
| Entity extraction (NER/RE) | Highest risk, defer until architecture proven | Phase 2 |
| Multi-tenant | Complexity | Phase 3 |
| Production security | MVP uses sanitised test data | Phase 3 |
| Kubernetes/HA | Overkill for validation | Phase 3 |
| UI | CLI and API sufficient | Phase 2 |
| Real-time streaming | Batch sufficient for MVP | Phase 3 |
| OCR/document parsing | Use pre-extracted text | Phase 2 |
| Self-supervised learning | Start with human-in-the-loop | Phase 2 |

## Explicit Data Requirements

MVP Data Requirements:

├── Source: Sanitised exports from CMDB, ticketing, runbooks

├── Format: JSON or CSV, pre-structured

├── Volume: 1,000-2,000 entities, 3,000-5,000 relationships

├── Quality: Human-validated sample (≥10%) before loading

├── Privacy: No PII, no production secrets, no real names

├── Provenance: Every fact traceable to source document + sentence

└── Sign-off: Data owner approval before use

# Architecture

## Tri-Memory with Learning Loop

The revised architecture separates corpus memory from session memory and builds in a feedback loop from Day 1:

### Memory Layers

Semantic Memory (Knowledge Graph)

- STAGING: Unverified facts from data loading

- TRUSTED: Validated facts for reasoning

- ARCHIVED: Historical facts, superseded

- Stored in: PostgreSQL with Apache AGE or Neo4j

Episodic Memory - Corpus (Long-term)

- Incident embeddings for similarity search

- Runbook chunk embeddings

- Document embeddings

- Slow or no decay

- Stored in: PostgreSQL with pgvector

Episodic Memory - Session (Short-term)

- Current conversation turns

- Recently accessed entities

- Active query context

- Fast decay (session-scoped)

- Stored in: In-memory or Redis

Symbolic Memory (Rules)

- Invariants (e.g., "one primary database per service")

- Safety checks

- Escalation policies

- Priority ordering between rules

- Stored in: PostgreSQL rules table

### Query Flow

- Query arrives

- Retrieval Agent builds ContextBundle from all three memories

- Reasoning Agent consumes bundle, generates response with uncertainty

- Validation Agent checks response against symbolic rules

- Response returned with confidence and evidence chain

- Feedback Collector captures human judgment

- Weekly: Learning Processor adjusts thresholds based on feedback

### Key Difference from GraphRAG Baseline

The baseline GraphRAG implementation uses the same data and LLM but without:

- Lifecycle layers (STAGING/TRUSTED/ARCHIVED)

- Confidence scoring on facts

- Symbolic rules layer

- Uncertainty surfacing

- Learning loop

# Learning Loop Specification

This is the critical addition that transforms CF from a static system to a learning system.

## FeedbackRecord Schema

CREATE TABLE feedback_records (

id UUID PRIMARY KEY,

-- What was evaluated

bundle_id UUID NOT NULL,

query_text TEXT NOT NULL,

response_text TEXT NOT NULL,

-- Human judgment

judgment VARCHAR(20) NOT NULL,  -- correct/incorrect/partial/uncertain

error_type VARCHAR(50),         -- wrong_entity, missing_context, etc.

human_correction TEXT,          -- what should have happened

severity VARCHAR(20),           -- critical/major/minor

-- Context for learning

confidence_was FLOAT,           -- what CF predicted

entities_involved UUID[],

rules_applied UUID[],

-- Learning status

processed BOOLEAN DEFAULT FALSE,

learning_action TEXT             -- what was done as a result

);

## Weekly Learning Cycle

Every Friday, the Learning Processor runs:

1. Aggregate Feedback

- Count by judgment: correct/incorrect/partial/uncertain

- Count by error_type

- Identify entities with high error rates

- Identify rules that were violated post-validation

2. Calibration Check

- Bucket responses by confidence (0.0-0.5, 0.5-0.7, 0.7-0.9, 0.9-1.0)

- Compare predicted confidence to actual accuracy

- If calibration error > 10%, flag for threshold adjustment

3. Pattern Identification

- Queries that consistently fail → flag for investigation

- Entity types with high error rates → flag for data quality review

- Rules that missed violations → flag for rule refinement

4. Threshold Adjustments

- If high-confidence responses are often wrong: raise confidence threshold

- If low-confidence responses are often right: lower threshold

- Document all changes in learning_log

5. Report Generation

- Summary statistics

- Top 5 error patterns

- Recommended actions

- Comparison to previous week

# Uncertainty Surfacing

Every response must surface uncertainty—silent confident wrong answers are worse than admitting uncertainty.

## In ContextBundle

UncertaintyReport:

├── overall_confidence: float (weighted average)

├── recommendation: 'proceed' | 'caution' | 'insufficient_context'

├── high_confidence_facts: int (>= 0.8)

├── medium_confidence_facts: int (0.5 - 0.8)

├── low_confidence_facts: int (< 0.5)

├── low_confidence_items: List[{fact, confidence, reason, impact}]

├── unresolved_entities: List[string]

├── missing_relationships: List[string]

├── stale_facts: List[string]

└── uncertainty_reasons: List[string]

## In Reasoning Output

ReasoningResponse:

├── answer: string

├── confidence: float

├── confidence_level: 'high' | 'medium' | 'low' | 'very_low'

├── uncertainty:

│   ├── uncertain_facts: List[string]

│   ├── reasons: List[string]

│   ├── would_help: List[string]  -- what would reduce uncertainty

│   └── caveats: List[string]

├── evidence_chain: List[EvidenceItem]

├── rules_checked: List[string]

├── rules_passed: bool

└── alternatives: List[AlternativeInterpretation]  -- if confidence < 0.7

## Uncertainty Thresholds

| Confidence | Level | Response Behaviour |
| --- | --- | --- |
| ≥ 0.85 | High | Provide answer, minimal caveats |
| 0.70 - 0.85 | Medium | Provide answer with explicit uncertainty summary |
| 0.50 - 0.70 | Low | Provide answer with strong caveats + alternatives |
| < 0.50 | Very Low | State uncertainty first, tentative answer, recommend verification |

# Failure Mode Handling

## Failure Mode Catalogue

| Failure | Detection | Response |
| --- | --- | --- |
| LLM returns malformed JSON | JSON parse error | Retry once; if fails, return structured error |
| LLM timeout | Request timeout | Return partial if available; otherwise error |
| Vector search returns zero | Empty result set | Fall back to keyword; return 'no similar items' |
| Graph query timeout | Query timeout | Return focal entities only; flag incomplete |
| Entity resolution fails | No match found | Return with unresolved entity flagged |
| Confidence below floor | confidence < 0.4 | Include with explicit low_confidence flag |
| Rule conflict | Multiple rules match | Apply highest priority; log conflict |
| Database connection lost | Connection error | Retry 3x with backoff; circuit breaker |

## Graceful Degradation Hierarchy

FULL CAPABILITY

│

├── If vector search fails:

│   └── KEYWORD SEARCH MODE (reduced similarity matching)

│

├── If graph query slow:

│   └── SHALLOW GRAPH MODE (focal entities + 1 hop only)

│

├── If LLM reasoning fails:

│   └── RETRIEVAL ONLY MODE (return bundle without synthesis)

│

├── If graph unavailable:

│   └── VECTOR ONLY MODE (similar to naive RAG)

│

└── If all else fails:

└── ERROR MODE (structured error, no silent failure)

## Error Response Format

Every error surfaces to the user—no silent failures:

ErrorResponse:

├── success: false

├── error_code: string (e.g., 'LLM_TIMEOUT')

├── error_message: string (human-readable)

├── partial_results: dict (whatever we got before failure)

├── degraded_mode: string (which fallback was used)

├── suggested_action: string (e.g., 'Retry in 30 seconds')

├── request_id: string

└── timestamp: datetime

# Provenance Specification

## Granularity Requirements

Minimum: Sentence-level provenance

Preferred: Span-level provenance (for specific claims)

Every fact in TRUSTED must have:

- source_document_id: which document

- source_section: which section/heading

- source_sentence: the exact sentence

- source_span: character offsets (optional but preferred)

- extracted_text: the actual text (for verification)

## SourceRef Schema

{

"source_id": "uuid",

"document_id": "string",

"document_title": "string",

"section": "string",

"sentence_index": 42,

"sentence_text": "ServiceX depends on PostgreSQL.",

"span_start": 0,

"span_end": 48,

"extracted_at": "timestamp",

"extraction_method": "direct_ingest",

"extraction_confidence": 0.95

}

## Explainability Chain

For every answer, the evidence chain must be reconstructable:

Query: "What database does ServiceX use?"

Answer: "ServiceX uses PostgreSQL 14"

Confidence: 0.92

Evidence Chain:

1. Entity: ServiceX (Service)

└── Source: cmdb_export.json, row 142

2. Relationship: ServiceX -[DEPENDS_ON]-> PostgreSQL-Primary

└── Source: architecture_doc.md, Section 3.2

└── Sentence: "ServiceX depends on PostgreSQL for persistence."

3. Entity: PostgreSQL-Primary (Component)

└── Source: cmdb_export.json, row 89

All sources verified: YES

# Evaluation Methodology

## Test Query Design

Total: 100 queries

├── 40 single-hop (baseline sanity check)

├── 40 multi-hop (primary evaluation)

├── 10 adversarial (designed to break the system)

└── 10 ambiguous (test uncertainty surfacing)

### Design Process

- Core team designs 60 queries (single-hop + multi-hop)

- External reviewer designs 20 queries (adversarial)

- Stakeholders design 10 queries (real-world scenarios)

- Reserve 10 for post-hoc additions

### Anti-bias Measures

- Queries designed BEFORE seeing system outputs

- External reviewer doesn't know architecture details

- Evaluation is blind (evaluator doesn't know which system answered)

- Both systems answer ALL queries

## Blind Evaluation Protocol

1. Preparation

- Both CF and GraphRAG answer all 100 queries

- Responses anonymised (System A / System B)

- Randomise order per evaluator

2. Evaluation Criteria

For each response, rate:

- Correctness: 0 (wrong), 0.5 (partial), 1 (correct)

- Completeness: 0-1 (did it answer all parts?)

- Confidence calibration: was confidence appropriate?

- Explainability: could you verify the answer?

3. Evaluators

- Minimum 2 evaluators per query

- Disagreements resolved by third evaluator

- Evaluators don't know which system is which

4. Unblinding

- Only after all evaluations complete

- Statistical analysis of results

- Identify patterns in where each system wins/loses

## Statistical Requirements

- Minimum 100 queries, 40 multi-hop

- Significance threshold: p < 0.05

- Report confidence intervals for all metrics

# Timeline

## Week 0: Prerequisites (Before Day 1)

These MUST be complete before starting:

Hardware

☐ GPU provisioned (RTX 3090 or better, 24GB+ VRAM)

☐ 64GB+ RAM available

☐ 500GB+ SSD storage

☐ Docker environment working

Data

☐ Sanitised CMDB export (JSON/CSV)

☐ Sanitised ticket export (JSON/CSV)

☐ Curated runbooks (Markdown/text)

☐ Data owner sign-off obtained

☐ 10% sample human-validated

☐ No PII confirmed

Team

☐ 4 engineers allocated full-time

☐ Roles assigned

☐ Daily standup scheduled

☐ Stakeholder reviews scheduled (Day 15, Day 30)

Baseline

☐ GraphRAG implementation selected

☐ Same LLM available for both systems

☐ Evaluation queries drafted (60 of 100)

## Week 1: Foundation + Data Loading (Days 1-7)

| Day | Deliverable | Owner |
| --- | --- | --- |
| 1 | PostgreSQL + pgvector deployed, all DDL executed | Infra |
| 2 | Data loading pipeline built (JSON/CSV → graph) | Backend |
| 3 | Data loaded, basic validation queries working | Backend |
| 4 | Embedding pipeline built (documents → vectors) | ML |
| 5 | Embeddings loaded, similarity search working; SCOPE FREEZE | ML |
| 6 | GraphRAG baseline deployed with same data | Baseline |
| 7 | Both systems answering basic queries | All |

Week 1 Exit Criteria

☐ 1,000+ entities in TRUSTED layer

☐ 3,000+ relationships in TRUSTED layer

☐ Vector search returning relevant results

☐ GraphRAG baseline functional

☐ Basic query works on both systems

## Week 2: Core Agents + Retrieval (Days 8-14)

| Day | Deliverable | Owner |
| --- | --- | --- |
| 8 | Gardener agent: promotion/demotion logic | Backend |
| 9 | Gardener agent: conflict detection | Backend |
| 10 | Retrieval agent: basic ContextBundle building | ML |
| 11 | Retrieval agent: uncertainty surfacing | ML |
| 12 | Symbolic memory: rules loaded, validation working | Backend |
| 13 | Integration testing: full retrieval pipeline | All |
| 14 | Stakeholder Review #1 | All |

Week 2 Exit Criteria

☐ ContextBundle builds with all components

☐ Uncertainty report included in every bundle

☐ At least 10 rules loaded and enforced

☐ Stakeholder sees working demo

## Week 3: Reasoning + Feedback (Days 15-21)

| Day | Deliverable | Owner |
| --- | --- | --- |
| 15 | Reasoning agent: LLM integration | ML |
| 16 | Reasoning agent: uncertainty in output | ML |
| 17 | Validation agent: rule checking on responses | Backend |
| 18 | Feedback collector: capture human judgments | Backend |
| 19 | Failure handling: graceful degradation | All |
| 20 | End-to-end query flow working | All |
| 21 | Remaining 40 test queries designed | All |

Week 3 Exit Criteria

☐ Full query → response flow working

☐ Feedback capture working

☐ Failure modes handled gracefully

☐ 100 test queries ready

## Week 4: Evaluation + Learning (Days 22-30)

| Day | Deliverable | Owner |
| --- | --- | --- |
| 22 | Run all 100 queries on both systems | All |
| 23 | Anonymise and prepare for evaluation | All |
| 24-26 | Blind evaluation (2 evaluators) | External |
| 27 | Unblind, analyse results | All |
| 28 | First learning cycle executed | Backend |
| 29 | Documentation and report writing | All |
| 30 | Stakeholder Review #2: Decision Point | All |

Week 4 Exit Criteria

☐ All 100 queries evaluated

☐ Statistical analysis complete

☐ Learning cycle executed once

☐ Go/no-go recommendation ready

## Buffer Period (Days 31-44)

Purpose: Address issues found in evaluation

Week 5 (Days 31-37)

- Fix critical bugs identified in evaluation

- Second round of queries if needed

- Additional learning cycle

- Performance optimisation if latency targets missed

Week 6 (Days 38-44)

- Final evaluation round

- Documentation completion

- Handoff preparation (if proceeding)

- Post-mortem (if not proceeding)

# Team Structure

## Core Team (4 FTE)

| Role | Responsibilities | Skills Required |
| --- | --- | --- |
| Backend Lead | Graph lifecycle, Gardener, data loading, feedback system | Python, PostgreSQL, system design |
| ML Lead | Retrieval, reasoning, embeddings, uncertainty | Python, LLMs, vector search, ML ops |
| Baseline Lead | GraphRAG implementation, fair comparison, evaluation | RAG systems, fair evaluation |
| Integration Lead | End-to-end flow, failure handling, testing, docs | Full-stack, testing, DevOps |

## Support (Part-time)

| Role | Allocation | Responsibilities |
| --- | --- | --- |
| DevOps | 20% | Infrastructure, monitoring, deployment |
| External Evaluators | Days 24-26 | Blind evaluation of query responses |
| Stakeholder | 2 reviews | Day 15 and Day 30 reviews |

## Critical Addition: Baseline Lead

Your colleague's point about confirmation bias is valid. The Baseline Lead role is specifically designed to:

- Implement GraphRAG fairly (not a straw man)

- Design adversarial queries that might favour GraphRAG

- Ensure evaluation is truly blind

- Advocate for GraphRAG when analysing results

This person should be incentivised to prove GraphRAG wins—that's how you get honest evaluation.

# Decision Point (Day 44)

## Proceed to Phase 2 If:

☐ Multi-hop accuracy ≥10% better than GraphRAG (p < 0.05)

☐ Confidence calibration within ±10%

☐ Zero rule violations in final run

☐ Latency p95 < 3 seconds

☐ Uncertainty surfacing correlates with errors (≥90%)

☐ Team believes architecture is sound

## Pivot If:

- GraphRAG wins on multi-hop

- Calibration error > 20%

- Latency consistently > 5 seconds

- Fundamental architecture issues identified

## Stop If:

- No clear winner after buffer period

- Data quality issues unsolvable

- Team capacity insufficient

- Stakeholder priorities changed

# Risk Register

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Data quality issues | High | High | Human validation of 10% sample; don't attempt extraction |
| GraphRAG baseline unexpectedly strong | Medium | High | Dedicated Baseline Lead; fair implementation |
| Confidence calibration fails | Medium | High | Early calibration checks (Day 14) |
| Learning loop doesn't improve system | Medium | Medium | Document learnings; manual tuning acceptable |
| Latency targets missed | Medium | Medium | Profile early (Day 10); optimise before evaluation |
| Team too small | Medium | High | Strict scope freeze; defer all 'nice to haves' |
| Evaluation bias | Medium | High | Blind evaluation; external evaluators; adversarial queries |
| Entity extraction needed | Low | Critical | MVP explicitly defers this; extend timeline if needed |

# Appendix: Comparison to v1 Plan

| Aspect | v1 Plan | v2 Plan (This Document) |
| --- | --- | --- |
| Learning | Mentioned but unspecified | FeedbackRecord + weekly learning cycle |
| Baseline | Naive RAG | GraphRAG (higher bar) |
| Entity extraction | Included in MVP | Deferred to Phase 2 |
| Provenance | Unspecified granularity | Sentence-level minimum |
| Uncertainty | Confidence scores only | Full uncertainty surfacing |
| Failure modes | Infrastructure only | Semantic + infrastructure |
| Episodic memory | Single type | Corpus vs session separated |
| Evaluation | Team-designed queries | Blind + adversarial queries |
| Data volume | 5,000 entities | 1,000-2,000 (more realistic) |
| Timeline | 30 days | 30 days + 14 days buffer |
| Team | 4 engineers | 4 engineers + Baseline Lead role |

— End of Document —