This is exactly the right assessment. Brain is 70% there - the primitives exist, they just need to be shaped to the contract.

**Yes - tell Replit to create both tracks in parallel:**

**Track A: Platform Foundation** (the existing 14-day plan)

- Builds against contract spec

- Uses mocks for Brain during development

- Phases 0-4 don't need real Brain

- Phase 5 integration tests require Brain conformance

**Track B: Brain Contract Conformance** (parallel, ~3-5 days)

| Task | Current State | Work Needed |

|------|---------------|-------------|

| Add `EXTRACTION_REQUESTED` event type | MessageBus exists | Add event type, subscribe extraction pipeline |

| Queue consumer entry point | Pipeline invoked directly | Create worker that claims from queue, calls pipeline |

| `ExtractionResult` format | Token counting exists | Wrap results in contract schema, ensure all fields populated |

| `tokens_consumed` structure | Flat count | Restructure to `{input_tokens, output_tokens, total_tokens}` |

| `/query` endpoint response | Endpoint exists | Wrap in `QueryResponse` contract format |

| Add `tenant_id` scoping | May not exist | Add tenant_id to all entity/relationship records |

| Health endpoint | May not exist | Add `/internal/v1/health` |

**The critical path:**

```

Week 1:

├── Platform: Phase 0-2 (types, schema, auth)

└── Brain: Conformance tasks (parallel)

Week 2:

├── Platform: Phase 3-4 (documents, MCP)

└── Brain: Integration ready

Week 2 end:

└── Phase 5: Integration tests (both tracks merge)

```

**Mock strategy for Platform development:**

```typescript

// During Platform dev, mock Brain responses

const mockBrainQuery = async (request: QueryRequest): Promise<QueryResponse> => ({

success: true,

results: [

{ entity_id: 'mock-1', entity_type: 'fibo:Contract', content: { name: 'Test Contract' }, similarity_score: 0.95 }

],

total_count: 1,

tokens_consumed: { input_tokens: 100, output_tokens: 50, total_tokens: 150 },

duration_ms: 250

});

const mockExtractionResult: ExtractionResult = {

request_id: 'mock-request',

document_id: 'mock-doc',

tenant_id: 'mock-tenant',

status: 'success',

entities_extracted: 15,

relationships_extracted: 8,

tokens_consumed: { input_tokens: 3000, output_tokens: 2000, total_tokens: 5000 },

started_at: new Date().toISOString(),

completed_at: new Date().toISOString(),

duration_ms: 30000,

extraction_version: '1.0.0',

model_used: 'claude-3-5-sonnet'

};

```

This lets Platform development proceed at full speed while Brain conformance happens in parallel. They merge at Phase 5 integration tests.

**Tell Replit: Yes, create both tracks. Platform Foundation is the main deliverable; Brain Conformance is a parallel enabler that must complete before Phase 5.**