## Context Foundry Roadmap - 13th Jan 2026

### ✅ COMPLETED

| Feature | Status | Notes |
| --- | --- | --- |
| Core Extraction Pipeline | ✅ Done | Ontology-centric extraction working |
| Entity Hygiene | ✅ Done | No more corrupted names, clean entities |
| Relationship Extraction | ✅ Done | HOLDS_POSITION, REPORTS_TO, WORKS_AT |
| E2E Test Suite | ✅ Done | 5 vaults, 49 queries, 100% accuracy |
| Extraction Job Tracking (Backend) | ✅ Done | Job table, status, progress, retries |
| Circuit Breaker | ✅ Done | Prevents runaway retries |
| Background Monitor | ✅ Done | Auto-detects timeouts, queues retries |
| Verification Layer | ✅ Done | Confirms extraction results match DB |
| UI Status Indicators | ✅ Done | Green/orange/red status, refresh/retry/replace buttons |

### 🔄 IN PROGRESS

| Feature | Status | Notes |
| --- | --- | --- |
| Learning Flow | 🔄 Implementing | Spec sent to Replit, awaiting completion |

### 📋 PLANNED (Not Started)

| Feature | Priority | Effort | Description |
| --- | --- | --- | --- |
| Ontology Foundry | High | 2-3 days | Capture unknown relationship types during extraction |
| Multi-Vault Queries | Medium | 1-2 days | Query across multiple vaults |
| Semantic Search Improvements | Medium | 2 days | Better chunk retrieval, hybrid search |
| User Authentication/RBAC | Medium | 2-3 days | Role-based access control |
| Audit Logging | Low | 1 day | Track who did what |
| Export/Import | Low | 1 day | Export KG to various formats |
| API Rate Limiting | Low | 0.5 day | Protect against abuse |

## Visual Progress

CONTEXT FOUNDRY PROGRESS

========================

[████████████████████░░░░] 80% Complete

✅ Core Extraction         ████████████ Done

✅ Entity Hygiene          ████████████ Done

✅ Relationships           ████████████ Done

✅ E2E Tests (100%)        ████████████ Done

✅ Job Tracking            ████████████ Done

✅ UI Status               ████████████ Done

🔄 Learning Flow           ████████░░░░ In Progress

📋 Ontology Foundry        ░░░░░░░░░░░░ Planned

📋 Multi-Vault Queries     ░░░░░░░░░░░░ Planned

## What's Immediately Next

| Order | Feature | Status |
| --- | --- | --- |
| 1 | Learning Flow | 🔄 Replit implementing now |
| 2 | Ontology Foundry | 📋 Spec needed |
| 3 | Production hardening | 📋 Error handling, edge cases |

## The Big Picture

Context Foundry's Core Promise:

"Organizational object permanence for AI — refuses to hallucinate, admits uncertainty, learns from gaps"

| Promise | Implementation | Status |
| --- | --- | --- |
| Refuses to hallucinate | Grounded in extracted KG | ✅ Done |
| Admits uncertainty | Confidence scores, "I don't know" | ✅ Done |
| Learns from gaps | Learning Flow | 🔄 In Progress |

## After Learning Flow

Once Learning Flow is complete, Context Foundry will have:

- ✅ Reliable extraction — Job tracking, retries, verification

- ✅ User visibility — Status indicators, action buttons

- ✅ Self-improvement — Learns from query gaps

That's the MVP feature set.

Next priorities would be:

- Ontology Foundry — Dynamic schema learning

- Production hardening — Error handling, monitoring, alerts

- Scale testing — Larger documents, more vaults