Replit’s summary is directionally right, but there are three “delivery traps” in what it’s proposing. If you correct those, their phase plan is fine and will align with your final spec.

What Replit got right

It correctly understood the scope (13 tables + precedent search + agent logger + schema evolution + API).

It’s proposing a sensible phased build (storage → retrieval → logging → integration → evolution). That matches the spec’s delivery intent.

Three traps you should stop immediately

Trap 1 — “Use tenant_id instead of org_id”

Your final canonical spec is built around org_id + RLS policies referencing app.current_org_id .

If CF internally uses tenant_id, then rename at the schema boundary, but don’t let Replit “half-translate” it in code only.

Rule: pick one canonical name in the DB.

If CF already uses tenant_id everywhere → change the DDL now (global rename org_id → tenant_id, and update RLS/session settings accordingly).

If CF uses org_id in the DB already → keep it, and map tenant_id -> org_id in application layer.

If you allow both, you will get subtle multi-tenant bugs.

---

Trap 2 — “Switch FastAPI → Flask and asyncpg → SQLAlchemy”

This is a big refactor that adds risk for zero benefit in week 1.

Your spec is explicitly Replit + Neon + pgvector and includes runnable code with asyncpg patterns and DB functions . Replit proposing Flask/SQLAlchemy is fine only if CF already has deep Flask/SQLAlchemy infrastructure and deployment constraints.

Rule: don’t rewrite working patterns during MVP.

Keep whatever your CF stack already uses only if it’s already wired for auth, RLS session vars, pooling, and migrations.

Otherwise, the fastest delivery is: keep the spec’s API approach and wrap it behind CF.

If CF is truly Flask/SQLAlchemy, then do it — but the SQL function + RLS + evidence constraint still live in the DB, so the framework choice is secondary.

---

Trap 3 — “Set up data storage structure” as the first task without the enforcement hooks

The first implementation must include the two non-negotiables or you’ll lose the whole “no hallucination” principle:

1. Evidence required for enacted decisions (deferrable trigger)

2. RLS applied to child tables (evidence/exceptions/results/assessments)

Both are explicitly part of your final spec and should be day-1 schema, not later hardening .

---

The corrected phase plan (what you should tell Replit)

Here’s the simplest adjustment that keeps their structure but ensures delivery:

1. Deploy patched DDL exactly as spec (including RLS + evidence gate + HNSW).

2. Implement only two endpoints first:

POST /decisions (must write evidence in same transaction if lifecycle=enacted)

POST /precedents/search (must call search_precedents_api)

3. Agent logger next (because it generates high-quality traces fast).

4. Historical mining later (only after your pipeline produces consistent traces).

5. Schema evolution last (it depends on enough volume anyway).

---

One question you must answer internally (but you don’t need to ask me)

Does CF already have:

migrations in SQLAlchemy/Alembic,

a standard way to set current_setting('app.current_org_id'),

and RLS-aware DB sessions?

If yes → Flask/SQLAlchemy is okay.

If no → keep the spec’s patterns for MVP and integrate later.

---

If you paste Replit’s next message (its concrete task list / PR plan), I’ll mark it up line-by-line into: “do / don’t do / do later” so you don’t burn cycles.

Before you start, three quick clarifications:

1. org_id vs tenant_id: What does CF currently use in the database? The spec uses org_id throughout. If CF uses tenant_id, we should do a global rename in the DDL now — not translate in code. Which is it?

2. Flask/SQLAlchemy: Is CF already running Flask + SQLAlchemy with RLS-aware sessions and a way to set current_setting('app.current_org_id')? If yes, adapting is fine. If no, let's keep the spec's asyncpg patterns for MVP.

3. Enforcement hooks: When you "set up data storage structure," will you deploy the full patched DDL including:

trg_decision_requires_evidence (deferrable constraint trigger)

trg_prevent_evidence_deletion (deletion guard)

All RLS policies (including child tables with explicit org_id checks)

search_precedents + search_precedents_api functions

HNSW index

These are non-negotiable for the "refuses to hallucinate" principle. They must be in Phase 1, not added later.